|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Planning Phase**  **Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**     |  |  | | --- | --- | | Date | 26 October 2022 | | Team ID | PNT2022TMID06878 | | Project Name | Project – Visualizing and Predicting Heart Diseases with an Interactive Dash Board | | Maximum Marks | 8 Marks |         **Product Backlog, Sprint Schedule, and Estimation (4 Marks)**  Use the below template to create product backlog and sprint schedule         |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | | **Sprint** | | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** | | Sprint- | 1 | Registration | USN - | 1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 8 | High | Saravanapriya R ,  Anitha B | | Sprint- | 1 |  | USN - | 2 | As a user, I will receive confirmation email once I have registered for the application | 5 | High | Swetha P,  Vanasundari S | | Sprint- | 1 |  | USN - | 3 | As a user, I can register for the application through Email, Google account and mobile number | 2 | Medium | Swetha P,  Anitha B | | Sprint- | 1 | Login | USN - | 4 | As a user, I can log into the  application by entering email & password | 5 | High | Vanasundari S,  Saravanapriya R | | Sprint- | 2 | Dashboard | USN - | 5 | As a user, I can update my profile and medical records for analysis | 10 | High | Saravanapriya R,  Swetha P | | Sprint- | 2 |  | USN - | 6 | As a user, I can view the accuracy of occurrence of heart disease through the report generation | 10 | High | Saravanapriya R,  Anitha B | | Sprint- | 3 | Guidelines | USN - | 7 | As a user, they can view the guidelines and perform the required actions | 10 | Medium | Vanasundari S,  Swetha P | | Sprint- | 4 | User profile | USN - | 9 | As an admin, he/she can update the health details of the users | 5 | High | Anitha B,  Swetha P | | Sprint- | 4 |  | USN - | 10 | As an admin, he/she can add or delete users | 5 | High | Vanasundari S,  Swetha P | | Sprint4 | |  | USN 11 | | As an admin, he/she can manage the user details | 10 | High | Saravanapriya R,Swetha P | |
| **Project Tracker, Velocity & Burndown Chart: (4 Marks)**           |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | | **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint**  **Start Date** | **Sprint End**  **Date**  **(Planned)** | **Story Points**  **Completed**  **(as on Planned End**  **Date)** | **Sprint**  **Release Date**  **(Actual)** | | Sprint-1 | 20 | 6 Days | 24 Oct  2022 | 29 Oct 2022 | 20 | 29 Oct 2022 | | Sprint-2 | 20 | 6 Days | 31 Oct  2022 | 05 Nov 2022 | 20 | 05 Nov 2022 | | Sprint-3 | 20 | 6 Days | 07 Nov  2022 | 12 Nov 2022 | 20 | 12 Nov 2022 | | Sprint-4 | 20 | 6 Days | 14 Nov  2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |   + |